MBN React - Operations Contract Sync Notes

Updated: 2026-08-03

Scope Decision

- Mini remains a one-admin-many-customers, product-only marketplace base.

- Saved filter presets are browser-local helpers for admin operations, not a new user preference subsystem.

- Queued rental settlement export stays inside marketplace operations and does not introduce accounting/BI.

- Unread notification counters are lightweight overview metrics; no server push is added yet.

Parent AXIRO Reference

- Aligned with AXIRO parent direction around import/export cleanup, notification runtime hardening and source-clean packaging.

- Kept only patterns that fit Mini: queued export request, authenticated download, expiry and lightweight counters.

- Skipped audit-retention, organization hierarchy, company hub and workflow/calendar runtime because they exceed Mini marketplace scope.

Implemented This Round

- Added MarketplaceExportRequest and BuildRentalSettlementExport for queued rental settlement CSV generation.

- Added export status polling and authenticated download endpoints.

- Added unread notification counter in operations overview and Admin sidebar badge.

- Added local saved filter presets for operations queues and settlement filters.

- Added contract routes for queued settlement export endpoints across API/Admin/Customer snapshots.

- Adjusted Admin Vite manual chunks for React, Ant Design, HTTP and date dependencies.

Merge Readiness

- API response envelope and /api/v1 route versioning are preserved.

- No RBAC, company/project/team, SLA engine, fraud engine, BI subsystem or accounting reconciliation was introduced.

- Schema is still edited in canonical baseline migrations because the project is unreleased; additive migrations are required before preserving live data.

- Admin build still reports a large Ant Design vendor chunk; this is a performance follow-up, not a merge blocker.

Validation

- API focused operations/export/lifecycle/contract tests passed.

- Admin marketplace options sync, lint and production build passed.

- Customer marketplace options sync, lint and production build passed.

- DOCX was structurally updated through OOXML and zip integrity was checked; visual render QA was skipped because LibreOffice/soffice is unavailable.

Next Work

- Add export cleanup command for expired MarketplaceExportRequest files if queued export becomes regular usage.

- Add per-admin saved presets only if shared machines or role-based usage appears; localStorage is enough for now.

- Add admin export history list when multiple queued exports can be pending at once.

- Prepare additive migrations before applying this baseline to a live database.

- Continue splitting or reducing Ant Design usage only if first-load metrics show real pain.